| Action Required | Owner | Date Raised | Deadline | Status |
| --- | --- | --- | --- | --- |
| Avoid the problem identified in previous design | All members | 27th, January | N/A | Done |
| Review the VHDL syntax tutorial material | All members | 27th, January | 2nd, February | Done |
| Properly use Questa and testbenches for development | All members | 27th, January | N/A | Done |
| Observe the behaviour of latches and flip flops | All members | 27th, January | 2nd, February | Done |
| Review the training notes on FSM design | All members | 2nd, February | 9th, February | Done |
| Practice FSM in VHDL | All members | 2nd, February | 9th, February | Done |
| Avoid VHDL common problems, e.g. latch inference | Every member | 2nd, February | N/A | Done |
| Assign the functions involved in command processor to group members | Xi Zhao | 9th, February | 10th, February | Done |
| Draw the logical diagram of each component inside command processor | Xinrui Zhu | 9th, February | 16th, February | Done |
| Implement the handshaking logic in VHDL | Yuhao Jiang Xinrui Zhu | 9th, February | 16th, February | Done |
| Convert the obtained 8-bit signed number to integer | Julia Yang Yuan Ren | 10th, February | 21st, February | Done |
| Define the input, output ports of data processor | Xinrui Zhu | 10th, February | 21st, February | Done |
| Implement the two-phase handshaking in VHDL | Julia Yang Yuan Ren | 10th, February | 21st, February | Done |
| Convert the C pseudocode of peak detection logic into VHDL code | Xinrui Zhu | 10th, February | 21st, February | Done |
| Implement the IO controllers based on their FSMs | Xinrui Zhu Yuhao Jiang Xi Zhao | 16th, February | 2nd, March | Done |
| Finish the scheduler based on its ASM chart | Xinrui Zhu | 16th, February | 2nd, March | Done |
| Define the internal interconnection of sub-modules | Xinrui Zhu | 16th, February | 2nd, March | Done |
| Command processor standalone simulation | Xinrui Zhu Yuhao Jiang Xi Zhao | 3rd, March | 10th, March | Done |
| Data processor standalone simulation | Yuan Ren Julia Yang | 3rd, March | 10th, March | Done |
| System integration | Xinrui Zhu | 10th, March | 16th, March | Done |
| Analyse our design using timing tool provided by Vivado, based on STA metrics | Xinrui Zhu | 4th, March | 15th, March | Done |
| Try to identify the critical path and optimise its delay based on the suggestions mentioned | Xinrui Zhu | 4th, March | 15th, March | Done |
| Use pipelining method to improve performance if possible | Xinrui Zhu | 4th, March | 15th, March | Ignored, after evaluation |
| Prepare individual’s content and recording for the presentation | All members | 23rd, March | 10th, April | Done |
| Finish the distributed work related to report and presentation | All members | 23rd, March | 10th, April | Done |
| Refer to the supporting materials in report | Xinrui Zhu | 23rd, March | 10th, April | Done |
| Prepare the materials for submission | Julia Yang Yuan Ren Xinrui Zhu | 11st, April | 12nd, April | Done |